**C856 Timeline**

|  |  |
| --- | --- |
| **Activity** | **Timing** |
| Kick-off meeting | 1 day |
| Stakeholder interviews | 1 day |
| User testing to gather requirements | 0.5 day to test prep 0.5 day requirement screener  2 weeks requirement 1 day testing |
| Task model development | 3 days |
| Information architecture | 2 days |
| Wireframe workshop | 1 day |
| Wireframes (eight templates) | 5 days |
| Wireframe user testing | 1 day wireframe deck preparation  2 weeks recruitment  1 day testing |
| Wirefram amends | 1 day |
| Post live usability review | 1 day |