**C856 Timeline**

**WEEK ONE**

*We must make sure we have everything*

* Kick Off Meeting – Day 1
* Stakeholders Interview – Day 2
* Organize Requirements – Day 3 and 4
* Persona Creation – Day 5

*that is needed to begin the project.*

*This includes the domain name, hosting*

*details (if available), as well as website*

*requirements.*

**WEEK TWO**

* Site Workflow – Day 1
* Create Wireframes – Day 2
* Guerilla Usability Testing – Day 3
* Analyze Feedback – Day 4
* Update Wireframes from Feedback – Day 5

Next, we organize all the information

for the website into a hierarchical and

meaningful structure to make it easy for

users to find what they need and easy for

the website owners to publish changes.

**WEEK THREE**

Then we produce a prototype or

* Create Usability Scenarios – Day 1
* Create An Interactive Prototype – Day 1 & 2
* Browser Testing (Safari, Chrome, Firefox, Edge) – Day 3
* Test Usability Scenarios – Day 3
* Analyze Final Feedback – Day 4
* Design Website UI – Day 5

“proof of concept” to see how the

website might work in the browser

and test user interaction. Once this

is finalized, we will design the user

interface for the site.

**WEEK FOUR**

* Development Writes Code– Day 1, 2, 3
* Developer Team Code Review – Day 4
* Development Tests the Code – Day 4
* Development Submission – Day 5

The coding phase of the project is when

we have our development team take the

prototype and develop it into a fully

working website for final submission.

**OPTIONAL**

* Test Site on Desktop Computers, Laptops, Tablets, and Smart Devices
* Test Domain Name
* Project Team Celebratory Gathering

Launch site with 40-point final checks.